Cloud Security Posture Review (CSPR)

Step 3: Google Cloud PSO Technical Execution Runbook & Findings Guide

| Target Organization: | Nu Pagamentos S.A. (Nubank) |
| --- | --- |
| Google Lead Architect: | Joabson Saccomani (Google Cloud PSO Lead - jsaccomani@google.com) |
| Execution Phase: | Step 3: Post-Setup Ingestion, Telemetry Consolidation & Findings Scan |
| Engagement Framework: | Google Cloud Security Posture Review v3.0 |
| Execution Tooling: | pso_cspr_manager.sh & scripts_pso/ modular automation suite |

CUSTOMER DATA PRIVACY & TENANCY ISOLATION GUARANTEE: All scanning operations, dataset aggregations, and security evaluations execute strictly within Nubank's dedicated, isolated GCP project tenant. Customer telemetry never leaves Nubank's cloud boundary. Google Cloud PSO operates with least-privilege IAM roles scoped exclusively to Cloud Run Job management and BigQuery querying.

1. Operational Architecture & Post-Setup Workflow

Once Nubank's security and cloud infrastructure engineering team completes Steps 1 & 2 using the automated setup script and provides the connection report block (cspr_environment_summary_<PROJECT_ID>.txt), data collection ownership transfers entirely to the Google Cloud PSO team.

The post-setup lifecycle is organized into four technical execution phases:

| Execution Phase | Responsible Identity | Operational Outcome & Deliverable |
| --- | --- | --- |
| Phase 1: Container Push | Google Cloud PSO (jsaccomani@google.com) | Pushes proprietary CSPR scanner image from Google PSO repository into customer Artifact Registry. |
| Phase 2: Job Dispatch | Cloud Run Job (cspr-prereq-cloudrun-sa) | Cloud Run Job connects to CAI, Org Policies, and Recommenders, exporting raw data into BigQuery. |
| Phase 3: Dataset Audit | Google Cloud PSO / BigQuery | Verifies immediate datasets (cspr_cai, cspr_policy) and tracks the 48-72h asynchronous Recommender window (cspr_rec). |
| Phase 4: Findings Scan | CSPR Findings Analyzer | Executes cspr-toolkit-findings to evaluate CIS benchmarks and generates checklist & Looker Studio dashboard. |

2. Interactive Automation Manager: pso_cspr_manager.sh

To ensure rapid execution and prevent syntax errors, Google Cloud PSO has implemented an interactive, menu-driven CLI orchestrator that unifies all four operational phases:

# Launch Master PSO Execution Manager in terminal: ./pso_cspr_manager.sh

The orchestrator automatically reads the target project parameters from the saved customer summary file and provides menu actions for each step as well as a one-click full ingestion pipeline (Steps 1 -> 3).

3. Step-by-Step Technical Execution Details

3.1 Step 1: Upload Scanner Image to Customer Artifact Registry

Because CSPR container images are hosted within Google Cloud's restricted repository (us-docker.pkg.dev/cloud-pso-security/...), customer credentials cannot pull them directly. The PSO architect pulls the image using @google.com authentication and pushes it into Nubank's dedicated Artifact Registry (customer-cspr-toolkit).

• Automated execution: ./scripts_pso/01_push_scanner_image.sh

Manual gcloud CLI commands:

export BQ_PROJECT_ID="cspr-assessment-nubank" export LOCATION="us-east1" export IMAGE="cspr-toolkit-prerequisites:v3.0.8" # 1. Authenticate Docker for Google PSO and Customer Registries gcloud auth configure-docker us-docker.pkg.dev,${LOCATION}-docker.pkg.dev --quiet # 2. Pull official image from Google PSO repository docker pull us-docker.pkg.dev/cloud-pso-security/cspr-toolkit/${IMAGE} # 3. Tag image for customer Artifact Registry docker tag us-docker.pkg.dev/cloud-pso-security/cspr-toolkit/${IMAGE} \ ${LOCATION}-docker.pkg.dev/${BQ_PROJECT_ID}/customer-cspr-toolkit/cspr-prereq:latest # 4. Push image to customer repository docker push ${LOCATION}-docker.pkg.dev/${BQ_PROJECT_ID}/customer-cspr-toolkit/cspr-prereq:latest

3.2 Step 2: Deploy & Execute Prerequisite Cloud Run Job

Once the container image is present in Nubank's Artifact Registry, the Cloud Run Job can be registered and executed. The Job assumes the identity of cspr-prereq-cloudrun-sa to query organization resources and populate BigQuery datasets.

• Automated execution: ./scripts_pso/02_deploy_and_run_job.sh

Manual gcloud CLI commands:

# 1. Deploy Cloud Run Job manifest gcloud run jobs replace cloudrun-job-processed.yaml \ --project=${BQ_PROJECT_ID} \ --region=${LOCATION} # 2. Trigger Job execution and stream logs until completion gcloud run jobs execute cspr-prereq-job \ --region=${LOCATION} \ --project=${BQ_PROJECT_ID} \ --wait

3.3 Step 3: BigQuery Dataset Validation & Telemetry Ingestion Timing

Data ingestion into BigQuery operates across two distinct timing categories:

TELEMETRY INGESTION WINDOW (48 - 72 HOURS): Cloud Asset Inventory (cspr_cai) and Organization Policies (cspr_policy) populate immediately upon Job completion (within 1 to 2 hours). Google Cloud Recommenders and Policy Analyzer (cspr_rec) require 48 to 72 hours for complete backend consolidation into BigQuery per Google Cloud architecture requirements. It is recommended to allow at least 2 business days before executing the final findings analysis.

• Automated verification: ./scripts_pso/03_validate_bigquery.sh

Validation SQL queries available under sql/ directory:

# Validate Cloud Asset Inventory resources bq query --use_legacy_sql=false < sql/01_validate_cai_assets.sql # Validate Organization Policies & Service Account Key Analyzer bq query --use_legacy_sql=false < sql/02_validate_org_policies.sql # Validate Recommenders and Security Insights bq query --use_legacy_sql=false < sql/03_validate_recommenders.sql

3.4 Step 4: CSPR Findings Scanner & Discovery Workshop Preparation

Following complete telemetry ingestion, the Google Cloud PSO team executes the CSPR Findings Scanner (cspr-toolkit-findings:latest). The analyzer parses the BigQuery tables, applies the Google Cloud Security Benchmark and CIS rules, and writes results into cspr_finding.findings_summary.

• Automated execution: ./scripts_pso/04_generate_findings.sh

Outputs and Deliverables for Week 3 Discovery Workshops:

1. Exported Findings CSV (cspr_findings_<PROJECT_ID>_<TIMESTAMP>.csv): Ready for direct import into the CSPR Review Checklist Template.

2. Looker Studio Dashboard: Interactive reporting visuals connected directly to the BigQuery cspr_finding dataset.

3. Prioritized Action Plan: Architectural recommendations for Nubank's security leadership.

4. Troubleshooting & Operational FAQ

| Error / Symptom | Underlying Cause | Remediation Procedure |
| --- | --- | --- |
| Image not found during job deploy | Cloud Run actively checks for image existence in Artifact Registry. | Execute Step 1 (image push) before deploying the Cloud Run Job. |
| PERMISSION_DENIED on run.jobs.create | PSO identity missing Cloud Run Admin role on project. | Verify that setup_cspr_prereqs-v2.sh granted roles/run.admin and roles/iam.serviceAccountUser to jsaccomani@google.com. |
| cspr_rec dataset contains 0 rows | Recommender export pipeline is still undergoing 48-72h consolidation. | Normal architectural behavior. Allow 2-3 business days for daily batch jobs to populate BigQuery. |
| Domain Restricted Sharing error | Organization Policy blocks external @google.com principals. | Customer Org Admin disables DRS constraint at the project level or adds Google Customer ID C02h8e9nw. |